APPROVALS

This document has been approved electronically by the individuals identified in the following table

| Signature Role | Signature |
| --- | --- |
| Product Owner — Vyrareth Kuch |  |
| Development Team / Scrum Master |  |
| Course Instructor (Stakeholder) |  |

This document certifies that the Navi-Gator v0.2 (Sprint 1 prototype) solution is fit for its intended use as stated in the purpose of the Navi-Gator Project Initiation Document (PID) and Project Proposal.

Refer to the following document for the solution Validation Summary associated with this declaration:

- Navi-Gator Validation Summary, Version 1.0 (Document 12 of the SDLC package).

The approvers, by affixing their signatures, endorse the declarations stated above and all deliverables created as per the plan, and any deviations from the plan.

Overall summary: During Sprint 0–1 the team established the Navi-Gator project artifacts (PID, Proposal, Requirements, Design, Definition of Done, Product Backlog) and delivered working prototypes: the SQL image database schema, the Flask + SQLite + HTML front-end integration, the location-determination and Geoapify routing prototypes, Cloudflare R2 image storage, image preprocessing, and the auto-screenshot capture tool, plus the road-condition classification research. Deviations from the plan (hosting change to Cloudflare R2 + GitHub LFS, the road-isolation method pivot, the imagery-resolution feasibility finding, and the deferral of CNN classification) are documented and justified in the Navi-Gator Validation Summary, Section 3 (Variations from Plan).

# REVISION HISTORY

| Version | Date | Description of Changes |
| --- | --- | --- |
| 1.0 | 2026-10-16 | Initial release — Acceptance of the Navi-Gator Sprint 1 prototype milestone. |