NO APPROVALS REQUIRED

# Table of Contents

Table of Contents	3

1	Purpose	4

2	Summary of Deliverables Generated	4

3	Variations from Plan	4

4	IPRM CRS Disposition	4

5	Operations and Maintenance Procedures	4

6	Roles and Responsibilities	4

7	Terms and Definitions	5

8	Supporting References	5

9	Revision History	5

Appendix X:  Name of Appendix	6

# Purpose

This document demonstrates that the deliverables and acceptance criteria defined in the Navi-Gator Project Plan (PID and Sprint 1 Plan) have been met, in order to release the Navi-Gator Sprint 1 prototype for stakeholder review and continued development.

# Summary of Deliverables Generated

This section lists all of the SDLC elements performed and documented during the project.

| Document / Deliverable | Location |
| --- | --- |
| Project Proposal (1-page) | Project Google Drive; repo docs/project-writeup.md |
| Project Initiation Document (PID) | repo docs/PID-draft.md |
| Requirements Document | repo docs/02-Requirements-NaviGator.docx |
| Design Document | repo docs/03-Design-NaviGator.docx |
| Definition of Done — Sprint 0 & Sprint 1 | repo docs/Definition-of-Done-Sprint0.docx, Definition-of-Done-Sprint1.docx |
| Product Backlog (Sprint 0, Sprint 1, full) | repo docs/; Trello board (Sprint 1) |
| Sprint 1 Retrospective Commitments | repo docs/Sprint1-Retrospective-Commitments.xlsx |
| SQL image database schema (County→Sector→Road→Segment) | GitHub backend/naviGator_db/ |
| Location-determination prototype | GitHub basicTwoLocMap.py |
| Front-end routing prototype (Geoapify + Leaflet) | GitHub frontend/Geoapify_api(Test).py |
| Front end ↔ Flask ↔ SQLite integration | GitHub frontend/ (PR #1) |
| Cloudflare R2 image storage | Cloudflare R2: camden-county-street-images, camden-county-sectors |
| Image preprocessing (road mask) | GitHub backend/naviGator_db/sector_image_processor.py |
| Auto-screenshot capture tool | Team (pending repo push) |
| Road-condition classification research (rubric, tool, notebook) | GitHub research/road-classification/ |

# Variations from Plan

The following variations from the original plan occurred during Sprint 0–1. In each case the variation does not impact the validity of the overall effort:

• Hosting/storage changed from AWS to Cloudflare R2 + GitHub LFS. Rationale: AWS was cost-prohibitive; R2 + LFS meets the image-storage requirement at near-zero cost. No functional impact — the database stores file locations, independent of the storage provider.

• Road-isolation method pivot. Rationale: the initial scikit-image pipeline (contrast + morphology + pixel trace) did not reliably isolate road geometry; the team is adopting a published road-extraction method (Li & Briggs, 2009). The rough-coordinate algorithm is retained. This is a research refinement, not a scope loss.

• Imagery-resolution feasibility finding. Rationale: testing showed NJGIN overhead orthoimagery resolves only coarse surface distress (fine cracks are sub-pixel). The classification scope was refined to a coarse good/worn/failed rating from overhead, with street-level imagery (Mapillary) identified for fine grading. Aligning method to data strengthens validity.

• CNN road-condition classification deferred to a later sprint. Rationale: it depends on upstream tasks (road coordinates, populated image database) and the data-source decision above. This is sequencing, not a reduction in scope.

• Reduced velocity during the exam period. Rationale: schedule variance; affected tasks were re-planned into the Sprint 2 backlog with target completion sprints (see the Sprint 1 Retrospective).

# IPRM CRS Disposition

Not Applicable. This is an academic team project and has no IPRM Change Request / CRS requirements. Requirement tracking is maintained in the Requirements Document and the Product Backlog.

# Operations and Maintenance Procedures

Preliminary (prototype stage). The application currently runs locally: initialize the databases with the setup scripts (naviGatorDBsetupfile.py and create_database.py), then launch the Flask app (python app.py) and open the served page in a browser. Formal operations-and-maintenance procedures will be defined at production release.

# Roles and Responsibilities

The IT Solution Delivery Lifecycle Procedure, describes the Roles and Responsibilities for developing, verifying, and implementing a Solution.  Additional responsibilities relevant to this document are:

| Role | Responsibilities |
| --- | --- |
| Product Owner — Vyrareth Kuch | Backlog, documentation, acceptance, stakeholder liaison; contributing developer (road-classification research) |
| Scrum Master — [team member] | Sprint facilitation and verification sign-off |
| Developer (Backend / Image Processing) — Don Frenzel | SQL schema, image preprocessing, road-isolation research |
| Developer (Infrastructure / Front end) — Edgar Ezayas | Cloudflare R2 storage, Geoapify routing prototype |
| Developer (Backend) — Cristofer | Auto-screenshot satellite capture tool |
| Developer (Full-stack) — Nitin Charles | Flask + SQLite + HTML front-end integration |

# Terms and Definitions

Additional terms and definitions specific to this document are included below:

| Term or Acronym | Definition |
| --- | --- |
| NJGIN | New Jersey Geographic Information Network — source of statewide orthoimagery. |
| Orthoimagery | Aerial/satellite imagery geometrically corrected to a uniform top-down scale. |
| GSD | Ground Sample Distance — the real-world size represented by one image pixel. |
| HPMS | FHWA Highway Performance Monitoring System — national road inventory and condition data. |
| PCI | Pavement Condition Index (ASTM D6433) — 0–100 pavement score from a field survey. |
| PASER | Pavement Surface Evaluation and Rating — standardized 1–10 visual surface rating. |
| CNN | Convolutional Neural Network — model used to classify road condition from images. |
| Cloudflare R2 | Object-storage service used to hold the road/sector image database. |
| GitHub LFS | Git Large File Storage — version control for large binary assets. |
| Leaflet / OpenStreetMap | JavaScript map library / open map data used in the front end. |
| Flask / SQLite | Python web framework / lightweight file-based SQL database (back end). |
| Geoapify | Geocoding and routing API used by the routing prototype. |
| Mapillary | Crowdsourced street-level imagery platform (candidate data source for fine grading). |

# Supporting References

| Identifier | Title |
| --- | --- |
| PASER | Pavement Surface Evaluation and Rating Manual (UW–Madison Transportation Information Center) |
| ASTM D6433 | Standard Practice for Roads and Parking Lots Pavement Condition Index Surveys |
| NJGIN | New Jersey Geographic Information Network — Statewide Orthoimagery |
| FHWA HPMS | Highway Performance Monitoring System Field Manual |
| Li & Briggs (2009) | Road-extraction method referenced for road isolation (full citation to be added) |
| Mapillary | Mapillary Street-Level Imagery Platform and API |

# Revision History

| Version | Version Date | Revisions |
| --- | --- | --- |
| 1.0 | 2026-10-16 | Initial Release — Navi-Gator Sprint 1 Validation Summary. |

# Appendix A:  Road-Condition Classification — Feasibility Finding

Testing of NJGIN overhead orthoimagery showed that fine pavement distress (cracks, minor potholes) is below the resolution of the imagery and cannot be reliably classified from overhead; the classifier is therefore scoped to a coarse good/worn/failed rating, with street-level imagery (Mapillary) identified for fine grading in a later phase. The rubric, the feature-extraction tool, and the exploratory notebook are in the repository at research/road-classification/.