DEFINITION OF DONE

Version No.:  0.0.1

Date Issued:  9/22/2026

Date Completed:  9/28/2026

## Definition of Done for Sprint 0 — General Checklist

| Activity | Description | Yes / No |
| --- | --- | --- |
| Coding Complete | All coding tasks and changes have been implemented, and the code is functionally complete. | NA |
| Unit Tests Passed | Unit tests have been written for the code, and they pass successfully without any failures. | NA |
| Functional Requirements Met | The code meets all the defined functional requirements and acceptance criteria. | NA |
| Design and Architecture | The code adheres to the established design and architectural principles and guidelines. | NA |
| Code Review Completed | The work has been reviewed by at least one team member for quality and adherence to standards. | Yes |
| Documentation Updated | Documentation, including project docs and repo README, has been updated and is accurate. | Yes |
| Integration Tests Passed | Integration tests validate the interaction of the code with other system components. | NA |
| Performance Requirements Met | The code meets the defined performance requirements and operates efficiently within acceptable limits. | NA |
| Security Measures Implemented | No secrets committed to the repo. FOLLOW-UP: a Geoapify API key was committed in a README and must be revoked and moved to a git-ignored .env. | In Progress |
| User Interface / Experience | The user interface and experience have been reviewed and tested for usability. | NA |
| Regression Testing Conducted | Regression tests ensure new changes do not introduce issues in existing functionality. | NA |
| Deployment Ready | The work is ready for its target (repo/docs submitted; prototype runs locally). | Yes |
| Stakeholder Approval | The Product Owner has reviewed and approved the work; feedback addressed. | Yes |
| Technical Debt Addressed | Any identified technical debt or outstanding issues are resolved or logged for future iterations. | Yes |
| Peer Verification | Another team member has verified the criteria above are met and signed off on completion. | Yes |

Note: Sprint 0 delivers foundational documents, repository/environment setup, research, and a location prototype — no production feature code yet, so code/test criteria are marked NA. They become active in Sprint 1.

## Completed Items

Below is the table of completed items.

| Action Item | Category | Assigned Person | Who completed it | Verified by |
| --- | --- | --- | --- | --- |
| Project Initiation Document (PID) | Document | Vy | Vy | Don |
| Project Proposal (1-page) | Document | Vy | Vy | __________ |
| GitHub repo + backend/frontend/docs setup | Environment | Vy / Don | Vy / Don | __________ |
| Location determination prototype | Code / Prototype | Don | Don | __________ |
| Frontend routing prototype (Geoapify) | Code / Prototype | Ice-Shard-blizz | Ice-Shard-blizz | __________ |
| Definition of Done Template / Week 0 | Document | Vy / Don | Vy / Don | __________ |
| Product Backlog (Sprint 0) | Document | Vy | Vy | __________ |
| Roles & responsibilities assigned | Document | Vy | Vy | __________ |

(Verifier column left blank for the Scrum Master, Don, to verify and initial.)

## Summary of Item Completion [To be completed by Assignee]

Sprint 0 established the project's foundation. The Project Proposal was written and approved, and the Project Initiation Document was completed to the course template and verified by Don. The GitHub repository (Navi-Gator) was created and scaffolded into backend/, frontend/, and docs/ folders. A working location-determination prototype (basicTwoLocMap.py) was built: it renders a map in the browser and shows the user's location via either IP-based geolocation or manual address entry. A second front-end prototype (Geoapify + Leaflet) lets a user enter start/destination addresses and see a driving route on the map. Data-source research (NJGIN vs MapBox imagery, FHWA HPMS road data) and the CNN classification approach were started and carry into Sprint 1. This Definition of Done document and the Sprint 0 Product Backlog were completed to close out the sprint.

## Verification Summary [To be completed by Verifier]

## Relevant Changelog

Note: Copy-paste from the changelog document; chronological order, more detail than the chart and summary above.

- 9/22/2026 — DoD Sprint 0 template created (Vy/Don).9/22/2026 — DoD Sprint 0 template created (Vy/Don).

- 9/22/2026 — Project Proposal drafted and submitted (Vy).9/22/2026 — Project Proposal drafted and submitted (Vy).

- 9/2x/2026 — PID completed and verified by Don (Vy).9/2x/2026 — PID completed and verified by Don (Vy).

- 9/2x/2026 — GitHub repo created and scaffolded backend/frontend/docs (Vy/Don).9/2x/2026 — GitHub repo created and scaffolded backend/frontend/docs (Vy/Don).

- 9/2x/2026 — Location prototype (basicTwoLocMap.py) working with IP + address entry (Don).9/2x/2026 — Location prototype (basicTwoLocMap.py) working with IP + address entry (Don).

- 9/26/2026 — Frontend routing prototype (Geoapify + Leaflet) added (Ice-Shard-blizz).9/26/2026 — Frontend routing prototype (Geoapify + Leaflet) added (Ice-Shard-blizz).

- 9/28/2026 — Sprint 0 Product Backlog completed (Vy).9/28/2026 — Sprint 0 Product Backlog completed (Vy).

- 9/28/2026 — Definition of Done (Sprint 0) completed for verification (Vy/Don).9/28/2026 — Definition of Done (Sprint 0) completed for verification (Vy/Don).

## Signoff

Assignee:  ______________________________          Date: ____________________

Verifier:  ______________________________          Date: ____________________