====================================================================

DEFINITION OF DONE

====================================================================

VERSION NO. :            0.0.2

DATE ISSUED:             10/06/2026

DATE COMPLETED:  10/12/2026

Team members: Vyrareth, Don, Edgar, Cristofer, Nitin

| DEFINITION OF DONE FOR SPRINT 1 — General Checklist |  |  |
| --- | --- | --- |
| Activity | Description | Yes / No |
| Coding Complete | All coding tasks and changes have been implemented, and the code is functionally complete. | Yes |
| Unit Tests Passed | Unit tests have been written for the code, and they pass successfully without any failures. | NA |
| Functional Requirements Met | The code meets all the defined functional requirements and acceptance criteria. | Yes |
| Design and Architecture | The code adheres to the established design and architectural principles and guidelines. | Yes |
| Code Review Completed | The code has been reviewed by at least one team member to ensure code quality, readability, and adherence to coding standards. | Yes |
| Documentation Updated | Documentation, including code comments, API documentation, and user manuals, has been updated and is accurate. | Yes |
| Integration Tests Passed | Integration tests have been performed to validate the interaction of the code with other system components, and they pass successfully. | Yes |
| Performance Requirements Met | The code meets the defined performance requirements and operates efficiently within acceptable limits. | NA |
| Security Measures Implemented | Appropriate security measures have been implemented to protect against common vulnerabilities and adhere to security standards. | Yes |
| User Interface / Experience Checked | The user interface and experience have been reviewed and tested to ensure usability, consistency, and a positive user journey. | Yes |
| Regression Testing Conducted | Regression tests have been executed to ensure that the new changes do not introduce any unexpected issues or regressions in existing functionality. | NA |
| Deployment Ready | The work is ready for its target (repo/docs submitted; prototype runs locally; storage live). | Yes |
| Stakeholder Approval | The stakeholders, including the product owner or client, have reviewed and approved the work, and any feedback or required changes have been addressed. | Yes |
| Technical Debt Addressed | Any identified technical debt or outstanding issues have been resolved or documented for future iterations. | Yes |
| Peer Verification | Another team member has verified that all the criteria mentioned above have been met and signed off on the completion of the work. | Yes |

Completed Items:

Below is the table of completed items. Each item was verified with proof this sprint (see the Verification Summary and Proof notes).

| Action item | Category | Assigned person | Who completed it | Verified by |
| --- | --- | --- | --- | --- |
| SQL image database schema (County → Sector → Road → Segment) | Code / Database | Don | Don | Vy |
| Frontend ↔ Flask ↔ SQLite integration | Code / Prototype | Nitin | Nitin | Vy |
| Cloudflare R2 image storage set up (buckets live) | Environment | Edgar | Edgar | Vy |
| Hosting & storage decision (R2 + GitHub LFS; AWS dropped) | Decision | Team | Edgar / Vy | Don |
| NJGIN sector grid mapped and named (A–W × 1–29) | Data / Research | Don | Don | Vy |
| Image preprocessing — road mask (scikit-image) | Code / Prototype | Don | Don | Vy |
| Auto-screenshot prototype (coordinate → satellite snapshot) | Code / Prototype | Cristofer | Cristofer | Vy |
| Requirements document (template filled) | Document | Vy | Vy | Don |
| Design document (architecture, data model, hosting) | Document | Vy | Vy | Don |
| Sprint 1 Product Backlog + Trello board updated | Document | Vy | Vy | Don |

Summary of Item Completion  [Section completed by Vy, PO]

- The SQL image database schema was built and tested. Running the setup script creates the full County → Sector → Road → Segment structure (plus State) with all columns, so the backend now has a place to store every sector, road and segment screenshot by file location (Don).

- The front end was integrated with the Python Flask backend and the SQLite database end-to-end. As PO I ran it myself: the home page loads, the map renders, and the start/destination dropdowns and the location list are populated live from the database (Camden NJ, Philadelphia PA, Trenton NJ). The /locations route also returns that data as JSON (Nitin).

- Cloudflare R2 object storage was set up for the image database. Two buckets are live on the team account — camden-county-street-images and camden-county-sectors — confirmed directly through the R2 API (Edgar).

- The hosting and storage decision was made and documented: Cloudflare R2 + GitHub LFS, after AWS was evaluated and dropped on cost. The database stores file locations rather than the image blobs themselves (Team).

- The NJGIN sector grid for Camden County was mapped out and every sector was given a name (an A–W by 1–29 grid, e.g. "F5") with bounding-box corners, which feeds the sector table in the schema (Don).

- Image preprocessing reached a working stage: a NJGIN sector image is converted to a high-contrast black-and-white road mask (invert → CLAHE → threshold) so roads can be isolated. The centerline trace and coordinate extraction carry into the next sprint (Don).

- A prototype auto-screenshot tool was built that zooms to a coordinate, captures a satellite snapshot and saves it to a file — the capture step that will populate the image database (Cristofer).

- The Requirements and Design documents were completed to the course templates, and the Design document reflects the current build (schema, R2 hosting, Flask integration, preprocessing). The Sprint 1 Product Backlog and the Trello board were updated (Vy).

Verification Summary  [To be completed by Verifier]

The core data pipeline for Sprint 1 has been stood up and verified. The SQL image database schema was tested by running its setup script and inspecting the created tables and columns. The front-end-to-Flask-to-SQLite integration was tested live by the Product Owner — the page serves, the map renders, and the dropdowns and location list are driven from the database. Cloudflare R2 storage was confirmed live via the R2 API with both image buckets present. Image preprocessing produces a usable road mask, and an auto-screenshot prototype captures satellite snapshots; both are verified as working prototypes with the road-tracing/coordinate steps noted to carry into Sprint 2. The hosting decision (R2 + GitHub LFS) and the Requirements and Design documents were reviewed and approved.

[All verified by the Verifier named at Signoff]

Relevant Changelog

Note: copied from the changelog document; chronological order, more detail than the chart and summary above.

- 9/28/2026 — SQL image database schema (County → Sector → Road → Segment) created as SQLite and tested (Don).

- 10/01/2026 — NJGIN sector grid mapped and named (A–W × 1–29) (Don).

- 10/06/2026 — Image preprocessing added: road-mask pipeline (invert → CLAHE → threshold) (Don).

- 10/06/2026 — DoD Sprint 1 issued; Requirements and Design documents completed to template (Vy).

- 10/09/2026 — Cloudflare R2 storage set up; buckets camden-county-street-images and camden-county-sectors created (Edgar).

- 10/09/2026 — Front end integrated with Flask + SQLite; merged via PR #1 (Nitin; reviewed/merged by Vy).

- 10/10/2026 — Auto-screenshot prototype (coordinate → satellite snapshot → file) built (Cristofer).

- 10/12/2026 — PO tested the Flask prototype end-to-end; Sprint 1 DoD completed for verification (Vy).

====================================================================

Signoff

Signatures                                                                   Date

Assignee: Vyrareth                Date: 10/12/2026

Verifier:    ______________          Date: __________

====================================================================

Proof / evidence on file (attach or reference when submitting):

- SQL schema — ran naviGatorDBsetupfile.py; tables state, county, sector, road, segment created with verified columns (backend/naviGator_db/).

- Flask ↔ SQLite — PO run: home page HTTP 200; /locations returned the 3 DB rows; UI screenshot captured (frontend/, PR #1).

- R2 storage — R2 API listed camden-county-street-images and camden-county-sectors on the team account.

- Preprocessing — backend/naviGator_db/sector_image_processor.py; attach one output road-mask image.

- Auto-screenshot — attach one captured sample image and its saved file path once pushed to the repo.