Definition of Done — Completed Items & Proof

Navi-Gator  ·  Sprint 1

Version 1.0  ·  Date: [DATE]  ·  Product Owner: Vyrareth

Per the professor's requirement, each completed task is verified with proof. Items marked VERIFIED were tested or confirmed directly (test run, or live service/API check). Items marked CODE IN REPO are delivered in GitHub and need a short demo/screenshot to finish the evidence. Items marked PROOF PENDING are reported complete but not yet pushed — they need code pushed or a screenshot attached.

## 1. Completed Items — Verification Table

| Item | Owner | Definition of Done / Test | Proof / Evidence | Status |
| --- | --- | --- | --- | --- |
| SQL Database Schema | Don | Setup script runs and creates all tables with the correct columns. | RAN naviGatorDBsetupfile.py → created naviGator_camcounty_db.db with 5 tables (state, county, sector, road, segment); columns verified (see Appendix A). GitHub: backend/naviGator_db/ (commit "Created Sqlite3 adaptation; working, tested", 9/28). | VERIFIED |
| Cloudflare R2 Storage | Edgar | Image-storage bucket(s) exist and are reachable on the team account. | R2 API lists 2 buckets on the team account: camden-county-street-images (created 2026-10-09) and camden-county-sectors (created 2026-10-09). See Appendix B. | VERIFIED |
| Image Preprocessing (road mask) | Don | Code converts a NJGIN sector image to a black-and-white road mask (contrast up, shadow reduced). | GitHub: backend/naviGator_db/sector_image_processor.py (commit 10/6). scikit-image pipeline: invert → CLAHE → percentile threshold. Recommend a demo run on a sample .tif to attach the output image. | CODE IN REPO |
| Location Determination Prototype | Don | Running the script renders a map and shows the user's location (IP or address). | GitHub: basicTwoLocMap.py. Recommend a screenshot of the rendered map as attached proof. | CODE IN REPO |
| Frontend Routing Prototype (Geoapify + Leaflet) | Edgar | Enter start + destination → a driving route draws on the map. | GitHub: frontend/Geoapify_api(Test).py. Recommend a screenshot of a drawn route as attached proof. | CODE IN REPO |
| Frontend ↔ Flask ↔ SQLite Integration | Nitin | Flask serves the map; pulls locations from SQL; dropdowns, DB-driven markers/popups, auto-zoom; tested. | NOT yet in GitHub. PROOF PENDING: push the Flask/HTML code and/or attach a screenshot or screen-recording of the working UI. | PROOF PENDING |
| Auto-Screenshot Prototype | Cristofer | Zoom to a coordinate → capture a satellite snapshot → save to a file. | NOT yet in GitHub. PROOF PENDING: push the code and/or attach a captured sample image + the saved file path. | PROOF PENDING |
| Documentation: PID | Vy | Completed to course template; verified by Scrum Master. | PID document completed (verified by Don per DoD Sprint 0). Proof: the document file. | DONE (doc) |
| Documentation: Project Proposal | Vy | One-page proposal submitted and approved by professor. | Proposal submitted/approved. Proof: the submitted document. | DONE (doc) |
| Documentation: Requirements | Vy | User/Solution/Compliance requirements completed to template. | Requirements document completed (template filled). Proof: the document file. | DONE (doc) |
| Documentation: Design | Vy | Design document completed (architecture, data model, modules, hosting). | Design document completed, reflecting current build. Proof: the document file. | DONE (doc) |
| Hosting Decision | Team | A hosting/storage approach is chosen and documented. | Decided: Cloudflare R2 + GitHub LFS (AWS evaluated and dropped on cost). Documented in Design §4.4; R2 buckets live (Appendix B). | VERIFIED |

## 2. Still Needed to Fully Close Proof

• Nitin — push the Flask + HTML integration code to GitHub, and/or attach a screenshot/recording of the working UI (dropdowns, markers, auto-zoom).

• Cristofer — push the auto-screenshot code to GitHub, and/or attach a captured sample image and its saved file path.

• Don — attach one output image from sector_image_processor.py (a road mask) to evidence the preprocessing result.

• Screenshots of the two running prototypes (location map; Geoapify route) to attach as proof.

## Appendix A — SQL Database Setup: Test Evidence

Command: python3 naviGatorDBsetupfile.py  (then inspected the created database).

Tables created: ['county', 'road', 'sector', 'segment', 'state']

sector: sectorID, countyID, sector_name, sector_uleft_lat, sector_uleft_lon,

sector_lright_lat, sector_lright_lon, sector_file_loc

road:    roadID, sectorID, road_name, road_type

segment: segmentID, roadID, length_miles, photo_file_loc

county:  countyID, stateID, county_name     state: stateID, state_name

Result: the script runs cleanly and builds the full County → Sector → Road → Segment schema (plus State). Reproducible.

## Appendix B — Cloudflare R2: Live Storage Evidence

Queried the team's Cloudflare account via the R2 API. Buckets returned:

camden-county-street-images   (created 2026-10-09T01:02:55Z)

camden-county-sectors         (created 2026-10-09T18:30:17Z)

Result: R2 object storage is live on the team account; both the street-image and sector buckets exist.

## Appendix C — GitHub: Delivered Code

Repository: github.com/Vyrareth/navi-gator

backend/naviGator_db/naviGatorDBsetupfile.py   — SQL schema (tested, Appendix A)

backend/naviGator_db/sector_image_processor.py — image preprocessing (road mask)

backend/naviGator_db/dbREADTHIS.md + ...SCHEMA.png — schema docs

basicTwoLocMap.py                               — location prototype

frontend/Geoapify_api(Test).py                  — routing prototype

(Nitin's Flask integration and Cristofer's auto-screenshot are not yet in the repository.)

Signoff — Verifier (Scrum Master): ______________________    Date: __________

Note (delete before submitting): fill [DATE]; attach the screenshots/images listed in Section 2 to fully evidence the CODE-IN-REPO and PENDING items.