Backlog for Software Engineering

Project Name:  NaviGator

Roles / Responsibilities:

- Product Owner: Vyrareth

- Scrum Master: Edgar / Don

- Developers: Cristofer, Nitin, Vyrareth, Edgar, Don

(Note: Some responsibilities are shared between people; all members of the team are developers, but not all developers are specific roles.)

Language:  Python 3.13 / 3.14

API(s):  Mapbox, Google API, Geoapify (routing/geocoding prototype)

Hosting:  GitHub — though the program should run locally.

## Best Practices

General Comms:

- Discord

In-Person Meetings (Weekly):

- After class (Tues/Thurs), Honors Lounge main table.

- In lieu of attendance, make sure minutes are available. Let others know beforehand (at least four hours ahead, barring emergencies) if you cannot attend.

- Weekends are reserved for backup meetings via Discord calls, only as the situation dictates.

Chu Meetings:

- One per week, TBD.

- Have things done for the sprint/meeting at least one day prior.

Development Practices:

- Comments are core; thoroughly describe how the system works.

- Make sure there is a name credit / blame.

- Make edits to the manual by striking through and italicizing the old text so it is preserved until the next iteration.

- Keep a changelog (in Google Drive and GitHub) with the format: Day/Date, Person who made the change, Justification.

Legend — Status: DONE | IN PROGRESS | TODO.   Priority: P1 (highest) … P3.

## Week 0 (Sprint 0) — Prepping documents & establishing tasks before development

Goal: Establish roles, agreements, APIs, documentation, repo, and a first prototype.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S0-1 | Project Proposal (1-page, approved) | Vy | P1 | DONE |
| S0-2 | Project Initiation Document (PID) | Vy | P1 | DONE |
| S0-3 | Definition of Done (Sprint 0) | Vy / Don | P1 | IN PROGRESS |
| S0-4 | Product Backlog (this document) | Vy | P1 | IN PROGRESS |
| S0-5 | Trello board created + invites sent | Vy | P1 | TODO |
| S0-6 | Establish 'official' roles & responsibilities | Vy | P1 | DONE |
| S0-7 | Best Practices / Team Agreement (loose) | Team | P1 | DONE |
| S0-8 | Architecture / project hierarchy doc | Vy | P2 | DONE |
| S0-9 | GitHub repo created (Navi-Gator) | Vy | P1 | DONE |
| S0-10 | backend / frontend / docs scaffolding | Vy / Don | P1 | DONE |
| S0-11 | Choose API / imagery source (research) | Team | P1 | IN PROGRESS |
| S0-12 | Road network data: FHWA HPMS (research) | Team | P2 | IN PROGRESS |
| S0-13 | Location approach research (IP / addr / GPS) | Don | P1 | DONE |
| S0-14 | CNN classification approach & framework (research) | Team | P2 | TODO |
| S0-15 | Establish language (Python 3.13/3.14) | Team | P1 | DONE |
| S0-16 | Define what the app is + how it works (features, initial) | Team | P1 | DONE |
| S0-17 | Location determination prototype (basicTwoLocMap.py) | Don | P1 | DONE |
| S0-18 | Frontend routing prototype (Geoapify + Leaflet) | Ice-Shard-blizz | P1 | DONE |

## Week 1 (Sprint 1)

Goal: Lock requirements & design; harden location; baseline map render.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S1-1 | Requirements document (User / Solution / Compliance) | Team | P1 | TODO |
| S1-2 | Design document (architecture, data model) | Team | P1 | TODO |
| S1-3 | Finalize imagery source decision (NJGIN / MapBox / Geoapify) | Vy / Team | P1 | TODO |
| S1-4 | Harden location module (IP + address, error handling) | Don | P1 | TODO |
| S1-5 | Baseline map renders a route in the browser | Ice-Shard-blizz | P2 | TODO |
| S1-6 | requirements.txt + repo README finalized | Team | P2 | TODO |

## Week 2 (Sprint 2)

Goal: Pull imagery along a path; build the road graph from HPMS.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S2-1 | Candidate path generation (origin → destination) | Team | P1 | TODO |
| S2-2 | Pull aerial/satellite imagery along a path | Team | P1 | TODO |
| S2-3 | Load HPMS road segments into a graph (NetworkX) | Team | P1 | TODO |
| S2-4 | Overlay a candidate path on the imagery | Team | P2 | TODO |

## Week 3 (Sprint 3)

Goal: Capture road-segment images at regular intervals along a path.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S3-1 | Screenshot road segments at intervals | Team | P1 | TODO |
| S3-2 | Associate each image with its road segment | Team | P1 | TODO |
| S3-3 | Store / organize captured images (cache) | Team | P2 | TODO |

## Week 4 (Sprint 4)

Goal: Gather and label CNN training data.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S4-1 | Gather road-condition training images | Team | P1 | TODO |
| S4-2 | Label dataset (good … bad conditions) | Team | P1 | TODO |
| S4-3 | Build dataset / preprocessing pipeline | Team | P2 | TODO |

## Week 5 (Sprint 5)

Goal: Build and train the road-condition CNN.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S5-1 | Define CNN model (chosen framework) | Team | P1 | TODO |
| S5-2 | Train initial model | Team | P1 | TODO |
| S5-3 | Record + evaluate accuracy | Team | P2 | TODO |

## Week 6 (Sprint 6)

Goal: Run inference and turn condition into edge weights.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S6-1 | Run model inference on captured segments | Team | P1 | TODO |
| S6-2 | Convert condition class → edge weight | Team | P1 | TODO |

## Week 7 (Sprint 7)

Goal: Weight the graph and compute the condition-aware route.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S7-1 | Apply weights to graph edges | Team | P1 | TODO |
| S7-2 | Shortest-path (Dijkstra / A*) on weighted graph | Team | P1 | TODO |
| S7-3 | Integrate full pipeline in main_file.py | Team | P1 | TODO |

## Week 8 (Sprint 8)

Goal: Show the route and road conditions on the map.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S8-1 | Render computed route on the map | Ice-Shard-blizz | P1 | TODO |
| S8-2 | Color-code road conditions (overlay) | Team | P1 | TODO |

## Week 9 (Sprint 9)

Goal: Directions, route options, and the comparison view.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S9-1 | Turn-by-turn directions panel | Team | P2 | TODO |
| S9-2 | Route preference (fastest vs smoothest) | Team | P3 | TODO |
| S9-3 | Baseline vs condition-aware route comparison view | Team | P2 | TODO |

## Week 10 (Sprint 10)

Goal: Wire all subsystems into one working application.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S10-1 | End-to-end integration of all subsystems | Team | P1 | TODO |
| S10-2 | Handle edge cases / error states | Team | P2 | TODO |

## Week 11 (Sprint 11)

Goal: Test and stabilize.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S11-1 | Unit + integration tests | Team | P1 | TODO |
| S11-2 | Regression testing | Team | P2 | TODO |
| S11-3 | Bug fixing / stabilization | Team | P1 | TODO |

## Week 12 (Sprint 12)

Goal: Polish, document, and prepare for acceptance.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S12-1 | UI / UX polish | Team | P2 | TODO |
| S12-2 | Collect verification evidence | Team | P2 | TODO |
| S12-3 | Acceptance Statement (course template) | Vy | P1 | TODO |
| S12-4 | Finalize all documentation | Team | P1 | TODO |

## Week 13 (Sprint 13)

Goal: Final demo and presentation.

| ID | Task | Owner | Priority | Status |
| --- | --- | --- | --- | --- |
| S13-1 | Final demo / presentation prep | Team | P1 | TODO |
| S13-2 | Present the project | Team | P1 | TODO |

## Notes (confirm with team)

- Weeks 1–13 are a proposed, dependency-ordered plan — adjust to the real course calendar and final demo date.

- Owners marked 'Team' are unassigned — assign in each sprint's planning.

- Confirm the real name behind GitHub user 'Ice-Shard-blizz'.

- Header APIs list Mapbox/Google API as originally written; Geoapify was added after the frontend prototype — confirm the final API set.