NAVI-GATOR — SPRINT 0 BACKLOG

Version No.:  0.0.1

Date Issued:  9/28/2026

Sprint:  Sprint 0 (Foundation / Setup)

Product Owner:  Vyrareth (Vy)

## Purpose

Sprint 0 is the foundation sprint: project paperwork, repository and environment setup, data-source research, and a first location prototype. No production feature code is expected this sprint — the goal is to be ready to build in Sprint 1. Items are prioritized P1 (highest) to P3.

Legend — Status: DONE | IN PROGRESS | TODO.  Priority: P1 (must finish this sprint) … P3 (nice to have).

## A. Project Management & Documentation

| ID | Item | Assignee | Priority | Points | Status |
| --- | --- | --- | --- | --- | --- |
| S0-1 | Project Proposal (1-page, approved) | Vy | P1 | 2 | DONE |
| S0-2 | Project Initiation Document (PID) | Vy | P1 | 3 | DONE |
| S0-3 | Definition of Done (Sprint 0) | Vy / Don | P1 | 2 | IN PROGRESS |
| S0-4 | Product Backlog (Sprint 0) | Vy | P1 | 2 | IN PROGRESS |
| S0-5 | Trello board created + invites sent | Vy | P1 | 1 | TODO |
| S0-6 | Roles & responsibilities assigned | Vy | P1 | 1 | DONE |
| S0-7 | Architecture / project hierarchy doc | Vy | P2 | 2 | DONE |
| S0-8 | Requirements document (v1 draft) | Team | P2 | 3 | TODO |

Acceptance criteria:

- S0-1: One-page proposal (problem, team/roles, language, infrastructure); submitted and approved by professor.S0-1: One-page proposal (problem, team/roles, language, infrastructure); submitted and approved by professor.

- S0-2: PID follows course template; scope, roles, deliverables filled; N/A sections justified.S0-2: PID follows course template; scope, roles, deliverables filled; N/A sections justified.

- S0-3: DoD document completed and signed off by Scrum Master (Don).S0-3: DoD document completed and signed off by Scrum Master (Don).

- S0-4: This backlog — all Sprint 0 items captured, prioritized, with owners and status.S0-4: This backlog — all Sprint 0 items captured, prioritized, with owners and status.

- S0-5: Trello board with To Do / In Progress / Review / Done lists; all 5 members invited.S0-5: Trello board with To Do / In Progress / Review / Done lists; all 5 members invited.

- S0-6: Product Owner, Scrum Master(s), and Developers named and agreed.S0-6: Product Owner, Scrum Master(s), and Developers named and agreed.

- S0-7: Directory tree, data-flow diagram, and data model documented.S0-7: Directory tree, data-flow diagram, and data model documented.

- S0-8: User / Solution / Compliance requirements drafted per course template (due Oct 4).S0-8: User / Solution / Compliance requirements drafted per course template (due Oct 4).

## B. Environment & Repository

| ID | Item | Assignee | Priority | Points | Status |
| --- | --- | --- | --- | --- | --- |
| S0-9 | GitHub repo created (Navi-Gator) | Vy | P1 | 1 | DONE |
| S0-10 | backend / frontend / docs scaffolding | Vy / Don | P1 | 1 | DONE |
| S0-11 | .gitignore, .env.example, README | Vy | P2 | 1 | IN PROGRESS |
| S0-12 | requirements.txt (Python deps pinned) | Team | P2 | 1 | TODO |

Acceptance criteria:

- S0-9: Repository exists on GitHub and all members can push/pull.S0-9: Repository exists on GitHub and all members can push/pull.

- S0-10: backend/, frontend/, docs/ folders present and committed.S0-10: backend/, frontend/, docs/ folders present and committed.

- S0-11: Secrets excluded from git; .env.example lists needed vars; README describes the project.S0-11: Secrets excluded from git; .env.example lists needed vars; README describes the project.

- S0-12: requirements.txt lists folium, geocoder, geopy (and future deps) with versions.S0-12: requirements.txt lists folium, geocoder, geopy (and future deps) with versions.

## C. Research / Spikes

| ID | Item | Assignee | Priority | Points | Status |
| --- | --- | --- | --- | --- | --- |
| S0-13 | Location approach (IP vs address vs GPS) | Don | P1 | 2 | DONE |
| S0-14 | Imagery source: NJGIN vs MapBox | Team | P1 | 2 | IN PROGRESS |
| S0-15 | Road network data: FHWA HPMS extract | Team | P2 | 3 | IN PROGRESS |
| S0-16 | CNN classification approach & framework | Team | P2 | 3 | TODO |

Acceptance criteria:

- S0-13: Documented finding — IP geolocation resolves RU network to New Brunswick/Piscataway; manual address entry works; Windows-only internal GPS is a possible fallback.S0-13: Documented finding — IP geolocation resolves RU network to New Brunswick/Piscataway; manual address entry works; Windows-only internal GPS is a possible fallback.

- S0-14: Recommendation comparing NJGIN (free, offline, ~2020) vs MapBox (live tiles, 700k/month free); decision recorded.S0-14: Recommendation comparing NJGIN (free, offline, ~2020) vs MapBox (live tiles, 700k/month free); decision recorded.

- S0-15: HPMS GeoPackage extracted for NJ; confirmed it provides road segments/edges.S0-15: HPMS GeoPackage extracted for NJ; confirmed it provides road segments/edges.

- S0-16: Short write-up on CNN approach and chosen framework (TensorFlow/Keras or PyTorch).S0-16: Short write-up on CNN approach and chosen framework (TensorFlow/Keras or PyTorch).

## D. Prototype (Spike)

| ID | Item | Assignee | Priority | Points | Status |
| --- | --- | --- | --- | --- | --- |
| S0-17 | Location determination prototype (basicTwoLocMap.py) | Don | P1 | 3 | DONE |
| S0-18 | Frontend routing prototype (Geoapify + Leaflet) | Ice-Shard-blizz | P1 | 3 | DONE |

Acceptance criteria:

- S0-17: Running the script renders a map in the browser and shows the user's location; user can choose IP-based location or manual address entry; origin + destination markers appear.S0-17: Running the script renders a map in the browser and shows the user's location; user can choose IP-based location or manual address entry; origin + destination markers appear.

- S0-18: Running Geoapify_api(Test).py generates a Leaflet/OpenStreetMap page served locally; user enters start + destination addresses and a driving route (Geoapify geocoding + routing) draws on the map. NOTE: baseline routing only; the condition-aware route (CNN weights) is built in later sprints. FOLLOW-UP: revoke the committed API key and move keys to a git-ignored .env.S0-18: Running Geoapify_api(Test).py generates a Leaflet/OpenStreetMap page served locally; user enters start + destination addresses and a driving route (Geoapify geocoding + routing) draws on the map. NOTE: baseline routing only; the condition-aware route (CNN weights) is built in later sprints. FOLLOW-UP: revoke the committed API key and move keys to a git-ignored .env.

## Sprint 0 Summary

- Total items: 18   |   DONE: 8   |   IN PROGRESS: 5   |   TODO: 5Total items: 18   |   DONE: 8   |   IN PROGRESS: 5   |   TODO: 5

- Due tonight (P1, In Progress): S0-3 Definition of Done, S0-4 Product BacklogDue tonight (P1, In Progress): S0-3 Definition of Done, S0-4 Product Backlog

- Carrying into Sprint 1: Requirements doc (S0-8), imagery/HPMS/CNN research, requirements.txtCarrying into Sprint 1: Requirements doc (S0-8), imagery/HPMS/CNN research, requirements.txt

## Notes for the team (confirm before finalizing)

- Assignees on research/setup items are suggestions — Vy to confirm with the team.Assignees on research/setup items are suggestions — Vy to confirm with the team.

- Story points are rough (1 = trivial, 8 = large); adjust in sprint planning.Story points are rough (1 = trivial, 8 = large); adjust in sprint planning.

- Confirm the real name behind GitHub user 'Ice-Shard-blizz' for S0-18.Confirm the real name behind GitHub user 'Ice-Shard-blizz' for S0-18.